Software Test Plan (STP) — Hospital Management System

Project: Hospital Management System (HMS)

Version: 1.1

Authors: Team 11, Section F —Pranav Chandrasekar(PES1UG24CS332);Paras Agarwal (PES1UG24CS316); Shristi Saha (PES1UG24CS903); R Saurav Srinivas (PES1UG24CS352)

Date: 26-10-2026

Status: Updated for Sprint 2 — web user interface

# 1. Introduction

Purpose: This document defines the test plan for the Hospital Management System (HMS) v1.1, which is used through a website (React + TypeScript) served by the C++ program on the same computer. It outlines the objectives, scope, strategy, resources, schedule and responsibilities for testing, and contains the test cases that verify the functional, non-functional and security requirements.

Scope: Testing covers HMS features: authentication and access control, patient records, doctors and availability, appointment booking / cancellation / rescheduling, consultation records, reports, backup / restore, audit logging, and the non-functional qualities (performance, reliability, usability, portability, maintainability, memory safety). Hospital hardware, the operating system and third-party libraries (OpenSSL, C++ standard library) are excluded, and the website (pages per role, forms, error display) with its local web API.

References: HMS SRS v1.1 (requirement IDs HMS-F-, HMS-NF-, HMS-SEC-); HMS SAD v1.1 (components C1–C16, API and error catalogue); IEEE Std 829-2008 (software test documentation); ISO/IEC/IEEE 29119; OWASP ASVS 4.0 and OWASP Testing Guide; course Project Guidelines.

Definitions: HMS (Hospital Management System), SRS (Software Requirements Specification), SAD (Software Architecture and Design Specification), RTM (Requirements Traceability Matrix), RBAC (role-based access control), TC (test case), UT (unit-test suite), UAT (user acceptance test), ASan (AddressSanitizer), P95 (95th percentile), OPD (out-patient department).

# 2. Test Items

| ID | Test item (module) | Source / SAD component |
| --- | --- | --- |
| TI-1 | Authentication and session module (login, lock-out, time-out, password change, user accounts) | C3 AuthService + SessionManager, C11 PasswordHasher |
| TI-2 | Patient record module (register, validate, search, update, deactivate) | C4 PatientService |
| TI-3 | Doctor and availability module | C5 DoctorService |
| TI-4 | Appointment module (book, cancel, reschedule, status, schedule) | C6 AppointmentService |
| TI-5 | Consultation module (record, history, addendum) | C7 ConsultationService |
| TI-6 | Reporting module (daily report, workload report, CSV export) | C8 ReportService |
| TI-7 | Backup / restore and audit modules | C9 BackupService, C12 AuditService |
| TI-8 | Access control and input validation | C10 AccessControl, C2 Input Validator |
| TI-9 | Data layer (repositories, atomic file store, checksum, permissions) | C13 Repositories, C14 FileStore, C15 data files |
| TI-10 | Web user interface (website pages) and local web API | C1 Web UI, C16 Web API |

# 3. Features to be Tested

Features mapped to SRS requirement IDs (priority in brackets). All requirements of the SRS are in scope; the complete list with test cases is in section 13.

### Functional — Authentication and access control (SF-1)

- HMS-F-001: Mandatory login [High]

- HMS-F-002: Account lock-out [High]

- HMS-F-003: Role-based functions [High]

- HMS-F-004: User account management [High]

- HMS-F-005: Session time-out [Medium]

- HMS-F-006: Change password [Medium]

- HMS-F-062: View audit log [Medium]

### Functional — Patient records (SF-2)

- HMS-F-010: Register patient [High]

- HMS-F-011: Patient input validation [High]

- HMS-F-012: Search patient [High]

- HMS-F-013: Update patient details [Medium]

- HMS-F-014: Deactivate patient [Medium]

- HMS-F-015: Duplicate detection [Medium]

### Functional — Doctors and appointments (SF-3)

- HMS-F-020: Doctor profile [High]

- HMS-F-021: Doctor availability [High]

- HMS-F-022: List doctors by specialization [Low]

- HMS-F-030: Book appointment [High]

- HMS-F-031: Slot-conflict handling [High]

- HMS-F-032: Cancel appointment [High]

- HMS-F-033: Reschedule appointment [Medium]

- HMS-F-034: Daily schedule view [Medium]

- HMS-F-035: Appointment status life-cycle [Medium]

### Functional — Consultations, reports, data management (SF-4)

- HMS-F-040: Record consultation [High]

- HMS-F-041: View medical history [High]

- HMS-F-042: Clinical data confidentiality [High]

- HMS-F-043: Immutable consultation records [High]

- HMS-F-050: Daily appointment report [Medium]

- HMS-F-051: Doctor workload report [Low]

- HMS-F-060: Data persistence [High]

- HMS-F-061: Backup and restore [Medium]

### Non-functional

- HMS-NF-001: Search response time [High]

- HMS-NF-002: Booking response time [High]

- HMS-NF-003: Start-up time [Medium]

- HMS-NF-004: Capacity [Medium]

- HMS-NF-005: Crash safety of stored data [High]

- HMS-NF-006: Usability [Medium]

- HMS-NF-007: Portability [Medium]

- HMS-NF-008: Maintainability [Medium]

- HMS-NF-009: Memory safety [High]

- HMS-NF-010: Patient identity confirmation [High]

- HMS-NF-011: Write-failure notification [High]

### Security

- HMS-SEC-001: Salted password hashing [High]

- HMS-SEC-002: Deny-by-default RBAC [High]

- HMS-SEC-003: Audit logging [High]

- HMS-SEC-004: Password masking [High]

- HMS-SEC-005: Input validation, memory safety [High]

- HMS-SEC-006: Owner-only file permissions [Medium]

- HMS-SEC-007: Data-file integrity check [Medium]

- HMS-SEC-008: Generic login error [Medium]

- HMS-SEC-009: Local-only server and random session tokens [High]

### Functional — Web user interface (all features)

- HMS-F-070: Website, login page and role sidebar [High]

- HMS-F-071: User accounts, audit log and password pages [Medium]

- HMS-F-072: Patients page [High]

- HMS-F-073: Doctors, appointments and schedule pages [High]

- HMS-F-074: Consultation, report and backup pages [High]

# 4. Features not to be Tested

- Billing, insurance, pharmacy, laboratory, ward management and patient portal (out of scope of release 1.1, SRS 1.3).

- Correctness of the C++ standard library, the compiler, the operating system and OpenSSL SHA-256 (assumed tested by their vendors; HMS only checks known-answer SHA-256 vectors).

- Remote network access and TLS: the HMS server listens only on 127.0.0.1 (SRS 3.3); TC-SEC-07 checks that it cannot be reached from another address. No other network testing is done.

- Multi-user concurrent use of several HMS instances beyond the "second instance is refused" check (SRS 2.6).

- Hardware failure behaviour (disk failure, power loss) other than simulated process kill and write failure.

- Clinical correctness of diagnoses and drug dosages entered by doctors (free text, no drug-interaction checks in release 1.1).

# 5. Test Approach / Strategy

Levels

| Level | Scope and tools | Responsible |
| --- | --- | --- |
| Unit tests (module-level) | Each service and security class tested in isolation with GoogleTest and in-memory repositories. Suites: UT-AUTH (C3, C11), UT-PAT (C4), UT-DOC (C5), UT-APT (C6), UT-CON (C7), UT-RPT (C8), UT-DATA (C9, C13, C14), UT-SEC (C2, C10, C12). Target: ≥ 70% line coverage of the service layer (HMS-NF-008). | Feature owner (developer of the module); reviewed by QA lead |
| Integration tests (service ↔ repository ↔ FileStore) | Services run against real repositories and temporary data folders; failure injection for write errors and corrupted files. | QA lead with feature owners |
| System tests (end-to-end) | Test cases of Appendix A run through the website by hand (manual checks), and automatically through the web API with an HTTP client (GoogleTest) and page tests (Vitest); results compared with expected screens, responses and data files. | Test engineers |
| Acceptance tests (UAT) | Course faculty / customer proxy runs scenarios of UC-01, UC-04, UC-09, UC-12 and the reports with sample hospital data. | Product owner |

Types

- Functional testing — equivalence classes and boundary values for every field limit (e.g. phone 9 / 10 / 11 digits, diagnosis 500 / 501 characters, 10 / 11 prescription items, password 7 / 8 / 32 / 33 characters).

- Negative and state-based testing — invalid status transitions, expired sessions, inactive patients, locked accounts.

- Regression testing — all automated unit and system tests re-run at every merge to the main branch (continuous integration) and before each sprint review.

- Performance testing — response time and start-up time with generated data of maximum capacity (10,000 patients, 100 doctors, 50,000 appointments).

- Reliability / fault-injection testing — process kill, write failure, corrupted file.

- Usability testing — task-based study with five first-time users.

- Portability testing — same commit built and tested on Ubuntu 22.04 (g++ 11), Ubuntu (g++ 13) and Windows 10/11 (MSYS2 g++); the website checked in Chrome, Edge and Firefox.

- Website testing — every page opens for each role allowed to use it (Vitest + Testing Library, run in CI); web API tests send real HTTP requests to the running server (GoogleTest); manual checks of each page in the browser.

- Static and dynamic analysis — compiler warnings, cppcheck, Valgrind and AddressSanitizer on the whole suite; TypeScript strict type check and production build of the website on every pull request.

Entry Criteria: stable build that compiles with zero warnings and passes the smoke tests (TC-AUTH-01, TC-PAT-01, TC-APT-01); SRS and SAD baselined; test data generated; test environment ready; unit tests of the module under test passing.

Exit Criteria: 100% of planned test cases executed; 100% of High-priority test cases passed; ≥ 95% of all test cases passed; 0 critical and 0 high-severity defects open; ≤ 3 medium defects open with workarounds; requirement coverage 100%; service-layer coverage ≥ 70%; zero ASan / Valgrind errors; all acceptance criteria satisfied.

Defect severity:

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Data loss / corruption, security breach, crash on main flow | Receptionist can read diagnoses; patient file corrupted on kill |
| High | Main function wrong, no workaround | Double booking accepted |
| Medium | Function wrong, workaround exists, or wrong message | Wrong alternative slot list order |
| Low | Cosmetic | Menu alignment |

## 5.1 Security Validation

Security validation verifies the objectives SO-1 to SO-4 and requirements HMS-SEC-001 to HMS-SEC-009 of the SRS and the STRIDE controls of SAD 3.9. Each activity below has an executable test case in Appendix A.

| Security validation activity | How it is performed | Requirement / threat | Test case |
| --- | --- | --- | --- |
| Password handling: masking, no logging, salted hashing | Observe the password field while typing; inspect users.dat, audit.log and hms.log with a hex editor and grep for the test passwords; compare hashes of two users with the same password; known-answer SHA-256 test | HMS-SEC-001, SEC-004 / Spoofing, Info. disclosure | TC-AUTH-01, TC-SEC-01 |
| Authentication attack resistance (brute force, user enumeration) | Script 3 wrong passwords and verify lock-out and timing; compare messages for unknown user vs wrong password | HMS-F-002, SEC-008 / Spoofing | TC-AUTH-02 |
| Session management | Idle-time test with test clock; check session not usable after time-out or logout | HMS-F-005 / Spoofing, Elevation | TC-SEC-04 |
| Authorisation / privilege-escalation testing | Role × operation matrix test through the UI and by calling service methods directly with each role's session (bypassing the website); attempt Receptionist access to clinical data | HMS-F-003, F-042, SEC-002 / Elevation, Info. disclosure | TC-AUTH-03, TC-CON-02 |
| Input fuzzing and memory-safety testing | Over-long (5,000 char), format-string, control-character, NUL and Unicode input at every prompt; 1,000 random inputs from a fuzz script; run under AddressSanitizer and Valgrind | HMS-SEC-005, NF-009 / Tampering, DoS, Elevation | TC-SEC-02, TC-MNT-01 |
| Audit and non-repudiation checks | Perform the audited actions and confirm one correct entry each; verify no sensitive text and no edit / delete function | HMS-SEC-003, F-062 / Repudiation | TC-SEC-03 |
| Data-at-rest protection and tamper detection | Check file and folder permissions; modify a byte in a data file and start HMS; check E040 handling and restore | HMS-SEC-006, SEC-007 / Tampering, Info. disclosure | TC-SEC-05, TC-SEC-06 |
| Immutability of clinical records | Attempt edit / delete through UI and service calls | HMS-F-043 / Tampering | TC-CON-03 |
| Secure-coding review and static analysis | cppcheck and compiler warnings; checklist review that gets, strcpy, sprintf, unbounded scanf are absent (grep in CI) | HMS-SEC-005 / Elevation | TC-MNT-01 |
| Compliance check | Review that only data fields of SRS Appendix B are collected, access is role-limited and logged (DPDP Act 2023 duties) | SRS 6.3.4 | Review record |
| Penetration-style testing of the login flow | Manual test of lock-out bypass attempts (restart program, edit users.dat, clock change) — all must fail or be detected | HMS-F-002, SEC-007 / Spoofing, Tampering | TC-AUTH-02, TC-SEC-06 |
| Local-only server and token check | Try to open http://<IP of the HMS computer>:8080 from another device; call the web API without a token, with a changed token and after logout; log in twice and compare the tokens. | HMS-SEC-009; Spoofing, Information disclosure | TC-SEC-07 |

TLS is not applicable because the HMS server accepts connections only from the same computer (127.0.0.1, TC-SEC-07); PCI-DSS is not applicable because HMS processes no payment data.

# 6. Test Environment

Hardware: reference machine — dual-core 2.0 GHz CPU, 4 GB RAM, SSD / HDD with 2 GB free space (used for performance tests); developer laptops for functional tests. Keyboard, mouse and monitor (no special devices).

Software: HMS v1.1 build (Debug with AddressSanitizer, and normal Debug); Ubuntu 22.04 LTS with g++ 11 and Ubuntu 24.04 with g++ 13, CMake 3.25+; Windows 10/11 with MSYS2 g++; Node.js 18+ and npm (to build the website); browsers: current Chrome, Edge and Firefox.

Tools: GoogleTest (unit), CTest / GitHub Actions (continuous integration), gcov and lcov (coverage), cppcheck (static analysis), Valgrind and AddressSanitizer (memory), Python 3 scripts (input driver, data generator, fuzzer, timers), hex editor (file inspection), GitHub Issues (defect tracking), spreadsheet for the RTM and execution log; Vitest and Testing Library (website pages); TypeScript compiler; gcovr (coverage).

Test Data: generated dummy data only — no real patient data. A generator script produces 10,000 patients, 100 doctors with availability, and 50,000 appointments (fixed random seed so runs are repeatable); a small hand-made data set (3 users, 25 patients, 3 doctors, 10 appointments) is used for functional tests; separate boundary-value input files. All data folders are re-created from a clean state before each system test.

# 7. Test Schedule

Milestones (aligned with the two sprints of SAD 4.6):

- Test plan and test case design: 07-Oct-2026 (this document)

- Environment setup (CI, data generator, driver scripts): 12-Oct-2026

- Unit testing: continuous from 19-Oct-2026 to 30-Oct-2026 (every pull request, both sprints)

- Integration and web API test execution: 26-Oct-2026 to 29-Oct-2026

- System test execution start: 29-Oct-2026 (manual page checks and usability study with five volunteers)

- System test execution end (including regression): 30-Oct-2026

- UAT: course demonstration after 30-Oct-2026

- Test summary report: 30-Oct-2026 (docs/sprint2/TEST_REPORT.md)

# 8. Test Deliverables

- Test Plan (this document) with Appendix A test case specifications (36 test cases)

- Test Cases (manual and automated) and unit-test suites UT-AUTH … UT-SEC

- Test Scripts (input driver, fuzzer, data generator, timers)

- Test Data (hand-made and generated data sets)

- Test Execution Logs (per sprint; pass / fail and evidence)

- Defect Reports (issue tracker)

- Coverage and static-analysis reports

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Shristi Sana (PES1UG24CS903) | Prepare and maintain plan and RTM; coordinate execution; metrics and summary report |
| Test Engineer | Pranav Chandrasekar (PES1UG24CS332) | Design and execute authentication / security system tests; write fuzzer and driver scripts; log defects |
| Test Engineer | R Saurav Srinivas (PES1UG24CS352) | Design and execute appointment / consultation tests; performance tests; log defects |
| Developer | All four members (each owns one system feature) | Write unit tests, fix defects in own feature, support triage |
| Product Owner | Paras Agarwal (PES1UG24CS316) | Approve test results, sign-off readiness, run UAT |

Test case ownership follows feature ownership: Member 1 — TC-AUTH, TC-SEC; Member 2 — TC-PAT; Member 3 — TC-DOC, TC-APT; Member 4 — TC-CON, TC-RPT, TC-DATA, TC-PERF, TC-MNT. A tester never signs off a test case written by himself or herself alone: each test case is peer-reviewed by another member.

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Weekly integration build and smoke test; request early builds per feature; prioritise High test cases |
| Test environment downtime or machine failure | Environment scripted in CMake / CI; second machine and cloud CI runner as backup; test data re-generated by script |
| Windows build problems (OpenSSL, file permissions) | Bundled SHA-256 fallback; platform-specific permission tests run early (Sprint 1) |
| Performance targets cannot be met (HMS-NF-002) | Sprint-1 performance spike; design fallback to split files or SQLite (SAD risk R3) |
| Time-dependent tests (lock-out 15 min, time-out 10 min) take too long | Injectable test clock in AuthService / SessionManager; no real waiting |
| Not enough test engineers (four-person team) | Automate system tests early; every developer writes unit tests; peer review of test cases |
| Requirements change during sprints | RTM updated at each change; regression suite re-run |

# 11. Assumptions & Dependencies

- SRS v1.1 and SAD v1.1 are baselined; changes follow a change request and update the RTM.

- Test clock hook and fault-injection hook (kill during write, force write failure) will be implemented in the build under test.

- Test data generator and input driver scripts will be ready by 12-Oct-2026.

- Reference machine and both operating systems are available to the team.

- Tools (GoogleTest, lcov, cppcheck, Valgrind, ASan) are installable on the team machines.

# 12. Suspension & Resumption Criteria

Suspend testing if:

- The test environment or data folder is unavailable or corrupted for more than 4 hours.

- The build is too unstable: it fails to start or blocks more than 30% of the planned test cases.

- A critical defect (data loss, security breach) is found, until it is triaged.

- The data-file format changes without a migration, invalidating existing test data.

Resume testing when:

- Blocking defects are fixed and verified by a smoke test (TC-AUTH-01, TC-PAT-01, TC-APT-01).

- The environment is stable and test data have been re-generated.

- The QA lead confirms the new build and releases it for testing.

# 13. Test Case Management & Traceability

The RTM ensures mapping of every SRS requirement to test cases (and back). The test case specifications (36 cases, each with preconditions, steps, test data and expected result) are in Appendix A; the same IDs appear in SRS Appendix C and are updated there at each change. Naming convention: TC-<area>-<number>; areas: AUTH, PAT, DOC, APT, CON, RPT, DATA, SEC, PERF, USA, PORT, MNT.

## 13.1 Requirement → Test Case Traceability

| Requirement | Title | Priority | Unit suite | System test case(s) |
| --- | --- | --- | --- | --- |
| HMS-F-001 | Mandatory login | High | UT-AUTH | TC-AUTH-01 |
| HMS-F-002 | Account lock-out | High | UT-AUTH | TC-AUTH-02 |
| HMS-F-003 | Role-based functions | High | UT-SEC | TC-AUTH-03 |
| HMS-F-004 | User account management | High | UT-AUTH | TC-AUTH-04 |
| HMS-F-005 | Session time-out | Medium | UT-AUTH | TC-SEC-04 |
| HMS-F-006 | Change password | Medium | UT-AUTH | TC-AUTH-05 |
| HMS-F-010 | Register patient | High | UT-PAT | TC-PAT-01 |
| HMS-F-011 | Patient input validation | High | UT-PAT, UT-SEC | TC-PAT-02, TC-SEC-02 |
| HMS-F-012 | Search patient | High | UT-PAT | TC-PAT-04 |
| HMS-F-013 | Update patient details | Medium | UT-PAT | TC-PAT-05 |
| HMS-F-014 | Deactivate patient | Medium | UT-PAT | TC-PAT-06 |
| HMS-F-015 | Duplicate detection | Medium | UT-PAT | TC-PAT-03 |
| HMS-F-020 | Doctor profile | High | UT-DOC | TC-DOC-01 |
| HMS-F-021 | Doctor availability | High | UT-DOC | TC-DOC-01 |
| HMS-F-022 | List doctors by specialization | Low | UT-DOC | TC-DOC-01 |
| HMS-F-030 | Book appointment | High | UT-APT | TC-APT-01 |
| HMS-F-031 | Slot-conflict handling | High | UT-APT | TC-APT-02 |
| HMS-F-032 | Cancel appointment | High | UT-APT | TC-APT-03 |
| HMS-F-033 | Reschedule appointment | Medium | UT-APT | TC-APT-04 |
| HMS-F-034 | Daily schedule view | Medium | UT-APT | TC-APT-05 |
| HMS-F-035 | Appointment status life-cycle | Medium | UT-APT | TC-APT-06 |
| HMS-F-040 | Record consultation | High | UT-CON | TC-CON-01 |
| HMS-F-041 | View medical history | High | UT-CON | TC-CON-02 |
| HMS-F-042 | Clinical data confidentiality | High | UT-SEC, UT-CON | TC-AUTH-03, TC-CON-02 |
| HMS-F-043 | Immutable consultation records | High | UT-CON | TC-CON-03 |
| HMS-F-050 | Daily appointment report | Medium | UT-RPT | TC-RPT-01 |
| HMS-F-051 | Doctor workload report | Low | UT-RPT | TC-RPT-02 |
| HMS-F-060 | Data persistence | High | UT-DATA | TC-DATA-01 |
| HMS-F-061 | Backup and restore | Medium | UT-DATA | TC-DATA-02 |
| HMS-F-062 | View audit log | Medium | UT-SEC | TC-SEC-03 |
| HMS-NF-001 | Search response time | High | UT-DATA | TC-PERF-01 |
| HMS-NF-002 | Booking response time | High | UT-APT | TC-PERF-02 |
| HMS-NF-003 | Start-up time | Medium | UT-DATA | TC-PERF-02 |
| HMS-NF-004 | Capacity | Medium | UT-DATA | TC-PERF-01 |
| HMS-NF-005 | Crash safety of stored data | High | UT-DATA | TC-DATA-01 |
| HMS-NF-006 | Usability | Medium | — (usability test) | TC-USA-01 |
| HMS-NF-007 | Portability | Medium | — (build matrix) | TC-PORT-01 |
| HMS-NF-008 | Maintainability | Medium | — (coverage run) | TC-MNT-01 |
| HMS-NF-009 | Memory safety | High | — (sanitizer run) | TC-MNT-01 |
| HMS-NF-010 | Patient identity confirmation | High | UT-CON | TC-CON-01 |
| HMS-NF-011 | Write-failure notification | High | UT-DATA | TC-DATA-01 |
| HMS-SEC-001 | Salted password hashing | High | UT-SEC | TC-SEC-01 |
| HMS-SEC-002 | Deny-by-default RBAC | High | UT-SEC | TC-AUTH-03 |
| HMS-SEC-003 | Audit logging | High | UT-SEC | TC-SEC-03 |
| HMS-SEC-004 | Password masking | High | — (manual) | TC-AUTH-01 |
| HMS-SEC-005 | Input validation, memory safety | High | UT-SEC | TC-SEC-02 |
| HMS-SEC-006 | Owner-only file permissions | Medium | UT-DATA | TC-SEC-05 |
| HMS-SEC-007 | Data-file integrity check | Medium | UT-DATA | TC-SEC-06 |
| HMS-SEC-008 | Generic login error | Medium | UT-AUTH | TC-AUTH-02 |
| HMS-F-070 | Website, login page and role sidebar | High | UT-WEB | TC-WEB-01 |
| HMS-F-071 | User accounts, audit log and password pages | Medium | UT-WEB | TC-WEB-02 |
| HMS-F-072 | Patients page | High | UT-WEB | TC-WEB-03 |
| HMS-F-073 | Doctors, appointments and schedule pages | High | UT-WEB | TC-WEB-04 |
| HMS-F-074 | Consultation, report and backup pages | High | UT-WEB | TC-WEB-05 |
| HMS-SEC-009 | Local-only server and random session tokens | High | UT-SEC | TC-SEC-07 |

## 13.2 Coverage Summary

| Requirement class | Count | Covered by test cases | Notes |
| --- | --- | --- | --- |
| Functional (HMS-F-) | 35 | 35 of 35 (100%) | 30 test cases of type Functional (5 of them for the website) |
| Non-functional (HMS-NF-) | 11 | 11 of 11 (100%) | Performance, usability, portability, maintainability, reliability, safety |
| Security (HMS-SEC-) | 9 | 9 of 9 (100%) | 13 test cases include a security type |
| Total requirements | 55 | 55 of 55 (100%) | 42 system test cases in total (minimum required: 7–10) |

Test case priority distribution: High — 20, Medium — 15, Low — 1. Smoke set: TC-AUTH-01, TC-PAT-01, TC-APT-01.

# 14. Test Metrics & Reporting

Metrics collected:

| Metric | Definition | Target |
| --- | --- | --- |
| % test cases executed | executed ÷ planned × 100 | 100% at exit |
| % passed / failed | passed (failed) ÷ executed × 100 | ≥ 95% passed; 100% of High |
| Defect density | defects ÷ KLOC (per feature) | ≤ 5 per KLOC at exit |
| Defect aging | days from open to closed, by severity | Critical ≤ 2 days; High ≤ 5 days |
| Requirement coverage | requirements with ≥ 1 passed test ÷ total | 100% |
| Code coverage | gcov line coverage of service layer | ≥ 70% (HMS-NF-008) |
| Memory-error count | ASan / Valgrind findings in system run | 0 (HMS-NF-009) |
| Performance results | P95 of search, booking, start-up times | Search ≤ 2 s, booking ≤ 1 s, start-up ≤ 5 s |

Reports:

- Daily execution status during execution weeks (executed / passed / failed / blocked).

- Sprint test report at each sprint review (coverage and open defects).

- Final Test Summary Report: results against exit criteria, open defects, residual risks, recommendation.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Shristi Saha (PES1UG24CS903) | 6.10.2026 |
| Dev Lead | R Saurav Srinivas (PES1UG24CS352) | 6.10.2026 |
| Product Owner | Paras Agarwal (PES1UG24CS316) | 6.10.2026 |

# Appendix A: Test Case Specifications

36 system-level test cases cover all functional, non-functional and security requirements. Each case lists the requirement(s) verified (traceability to SRS), preconditions and test data, steps and the expected result. Execution status columns are completed during test execution.

| TC ID | Requirement(s) | Title / Type | Preconditions and test data | Test steps | Expected result | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| TC-AUTH-01 | HMS-F-001 HMS-SEC-004 | Valid login with masked password Functional / Security | Active Receptionist account rec01 / Rec@1234 exists. | 1. Open http://localhost:8080. 2. Try to open any other page (e.g. /patients) without logging in. 3. Log in with rec01 and Rec@1234 while watching the password field. | The login page is shown first and no other page is reachable; the password field shows only dots; the Receptionist dashboard and sidebar are shown; a LOGIN_OK audit entry exists. | High |
| TC-AUTH-02 | HMS-F-002 HMS-SEC-008 | Account lock-out after 3 failures; generic error Functional / Security | Account rec01 exists, unlocked. Test clock hook available. | 1. Enter rec01 with a wrong password 3 times. 2. Enter a non-existent user "xyz". 3. Enter rec01 with the correct password. 4. Advance clock by 15 min and log in again. | Failures 1–3 and the unknown user all show exactly "Invalid username or password"; after the 3rd failure the correct password is refused with E002 and remaining minutes; after 15 min login succeeds. | High |
| TC-AUTH-03 | HMS-F-003 HMS-F-042 HMS-SEC-002 | Role-based access enforcement Security | One account per role; one completed consultation exists. | 1. Log in as Receptionist and inspect the sidebar. 2. Call ConsultationService::history() and BackupService::create() directly through the test harness with the Receptionist session. 3. Log in as Doctor and inspect the sidebar. 4. Log in as Admin and request the consultation history. | The sidebar shows only the functions in Table 6.5-1. Direct calls return E004 and write ACCESS_DENIED to the audit log. Receptionist and Admin cannot see diagnosis / prescription. | High |
| TC-AUTH-04 | HMS-F-004 | Administrator manages user accounts Functional | Logged in as Administrator. | 1. Create user doc02 with role Doctor. 2. Create doc02 again. 3. Create user "ab". 4. Deactivate doc02, then try to log in as doc02. 5. Reactivate doc02 and log in. | First creation succeeds. Duplicate is rejected (E011, "username already exists"). "ab" is rejected (4–20 alphanumeric). Deactivated login fails with the generic message. After reactivation login succeeds. | High |
| TC-AUTH-05 | HMS-F-006 | Change-password rules Functional | Logged in as rec01 (password Rec@1234). | 1. Change with a wrong current password. 2. New password abc123. 3. New password abcdefgh. 4. New password equal to current. 5. New password NewPass99. 6. Log out and log in with old, then new password. | Attempts 1–4 are rejected with a message naming the broken rule; attempt 5 is accepted; the old password no longer works and the new one does. | Medium |
| TC-PAT-01 | HMS-F-010 | Register a patient with valid data Functional | Logged in as Receptionist; no patients exist. | 1. Choose Register Patient. 2. Enter Anita Rao; 1990-05-14; F; 9876543210; 12 MG Road, Bengaluru; B+. 3. Register a second valid patient. | Patient is saved with ID P000001 (second P000002); all entered values are shown on the confirmation; data is present after restart. | High |
| TC-PAT-02 | HMS-F-011 | Mandatory-field and format validation Functional | Logged in as Receptionist; patient count noted. | 1. Submit with empty name. 2. DOB 2030-01-01. 3. Phone 98765. 4. Phone 98765abcde. 5. Name of 61 characters. | Each attempt is rejected with a message naming the field and the rule (E010); the patient count is unchanged. | High |
| TC-PAT-03 | HMS-F-015 | Duplicate patient warning Functional | P000001 (Anita Rao, 1990-05-14, 9876543210) exists. | 1. Register the same name, DOB and phone again. 2. Answer N. 3. Repeat and answer Y. | Warning shows P000001. With N no record is created. With Y a new record with a new ID is created. | Medium |
| TC-PAT-04 | HMS-F-012 | Search by ID, partial name and phone Functional | 25 patients exist incl. "Anita Rao", "Anil Kumar", "Rao S". | 1. Search P000001. 2. Search "ani". 3. Search 9876543210. 4. Search "zzzz". 5. Search a term matching 25 patients. | ID and phone return one patient; "ani" returns Anita and Anil regardless of case; "zzzz" shows "No patients found"; the 25-match search shows 20 per page with a next-page option. | High |
| TC-PAT-05 | HMS-F-013 | Update demographics with audit entry Functional | P000001 exists. Logged in as Receptionist. | 1. Update phone and address. 2. Look for an option to edit Patient ID or DOB. 3. Open the audit log as Administrator. | New phone and address are saved; ID and DOB cannot be edited; the audit log shows user, time and the changed field names (phone, address) only. | Medium |
| TC-PAT-06 | HMS-F-014 | Only Administrator can deactivate; no physical delete Functional / Security | P000001 Active with no future appointments. | 1. As Receptionist try to deactivate P000001. 2. As Administrator deactivate P000001. 3. Search for P000001; attempt to book an appointment for it. 4. Inspect patients.dat. | Receptionist is denied (E004). Administrator succeeds. Search shows "Inactive"; booking is refused. Record is still in patients.dat with status INACTIVE. | Medium |
| TC-DOC-01 | HMS-F-020 HMS-F-021 HMS-F-022 | Doctor profile, availability and listing Functional | Logged in as Administrator; Doctor user doc01 exists. | 1. Add Dr. Meera Iyer, Cardiology, user doc01. 2. Set Mon–Fri 09:00–13:00. 3. Try start time 09:15. 4. Add a second doctor (Neurology). 5. List doctors filtered by Cardiology. | Doctor ID D001 assigned; 8 slots per working day created; 09:15 rejected; the filtered list shows only Dr. Iyer. | High |
| TC-APT-01 | HMS-F-030 | Book an appointment Functional | Active P000001; D001 has free slot Mon 10:30 next week. Receptionist logged in. | 1. Choose Book Appointment. 2. Enter P000001, D001, date, 10:30. | Appointment with ID A + 8 digits and status Scheduled is shown and saved; it appears in D001's schedule for that date. | High |
| TC-APT-02 | HMS-F-031 | Slot conflict, past slot and outside availability Functional | Slot Mon 10:30 of D001 already booked. | 1. Book the same slot for another patient. 2. Book yesterday 10:30. 3. Book Sunday 10:00. | Attempt 1 gives E030 with the next 3 free slots in ascending order; attempts 2 and 3 give E031 stating the reason; no duplicate appointment exists. | High |
| TC-APT-03 | HMS-F-032 | Cancel appointment frees the slot Functional | Scheduled appointment A00000001; a Completed appointment A00000002. | 1. Cancel A00000001. 2. Book the freed slot for another patient. 3. Cancel A00000002. | A00000001 becomes Cancelled and its slot can be booked at once; cancelling the Completed appointment is refused with E032. | High |
| TC-APT-04 | HMS-F-033 | Atomic reschedule Functional | Scheduled appointment A; free slot X; occupied slot Y. | 1. Reschedule A to X. 2. Reschedule A to Y. | First: A moves to X and the old slot becomes free. Second: refused with E030 and A stays unchanged in X. | Medium |
| TC-APT-05 | HMS-F-034 | Daily schedule sorted and access-restricted Functional | 5 appointments for D001 on one date, booked in random time order (one Cancelled). | 1. D001 views own schedule for the date. 2. D002 tries to view D001's schedule. 3. Receptionist views D001's schedule. | List is in ascending time order with statuses; D002 is refused with E004; Receptionist sees the full list. | Medium |
| TC-APT-06 | HMS-F-035 | Appointment status transitions Functional | A Scheduled appointment whose start time has passed; a Cancelled and a Completed appointment. | 1. Mark the passed appointment No-Show. 2. Try Cancelled to Scheduled. 3. Try Completed to Cancelled. 4. Try No-Show on a future appointment. | Step 1 succeeds; steps 2–4 are refused with E032. | Medium |
| TC-CON-01 | HMS-F-040 HMS-NF-010 | Doctor records a consultation Functional / Safety | Scheduled appointment of D001 for P000001; D001 logged in. | 1. Record diagnosis "Hypertension", 2 prescription items, notes; at the identity prompt answer N once, then Y. 2. Repeat with 11 items. 3. Repeat with a 501-character diagnosis. 4. D002 tries to record for this appointment. | The Patient ID, name and age are shown for confirmation and N discards the entry; the valid record is saved and the appointment becomes Completed; 11 items and 501 characters are rejected (E010); D002 is refused (E004). | High |
| TC-CON-02 | HMS-F-041 HMS-F-042 | View medical history; clinical data hidden from non-doctors Functional / Security | P000001 has 3 consultations. | 1. Doctor opens P000001's history. 2. Receptionist tries to open the same history. 3. Administrator reads the audit log. | Doctor sees 3 entries newest first with date, doctor, diagnosis, prescription; Receptionist is refused (E004); audit log has a CONSULT_VIEW entry for the Doctor. | High |
| TC-CON-03 | HMS-F-043 | Consultation immutability and addendum Functional / Security | Saved consultation C1 by D001. | 1. Look for edit / delete options as D001. 2. Call edit / delete through the test harness. 3. Add an addendum "Dose changed to 5 mg". | No edit/delete option exists; harness calls return E004/E032; the addendum is shown under the unchanged original with timestamp and author. | High |
| TC-RPT-01 | HMS-F-050 | Daily appointment report and CSV export Functional | 10 appointments on one date: 6 Scheduled, 2 Completed, 1 Cancelled, 1 No-Show. | 1. As Receptionist generate the report for that date. 2. Export to CSV and open it in a spreadsheet. 3. Try the report as Doctor. | Total 10 and counts 6/2/1/1 are shown; CSV has a header row and 10 data rows; Doctor is refused (E004). | Medium |
| TC-RPT-02 | HMS-F-051 | Doctor workload report Functional | Completed appointments exist for 2 doctors across 2 weeks. | 1. As Administrator generate the report for the 2-week range. 2. Enter an end date before the start date. | Counts per doctor match the data; the reversed range is rejected with E010. | Low |
| TC-DATA-01 | HMS-F-060 HMS-NF-005 HMS-NF-011 | Persistence and crash recovery Functional / Reliability | Fault-injection hook that aborts the process during a file write. | 1. Register a patient and book an appointment. 2. Kill the process (kill -9 / Task Manager) right after the confirmation message. 3. Restart and search. 4. Enable the hook so the process aborts mid-write while registering another patient; restart. 5. Make data/ read-only and register a patient. | Both confirmed records are present after restart; after the mid-write abort the previous valid file loads, nothing is corrupted, and start-up succeeds; the read-only run shows E041, no success message, and data unchanged. | High |
| TC-DATA-02 | HMS-F-061 | Backup and restore Functional | Logged in as Administrator; data exists. | 1. Create a backup. 2. Register one more patient. 3. Restore the backup and confirm. 4. Try backup as Receptionist. | Folder backup/YYYYMMDD_HHMMSS holds all data files; after restore the extra patient is gone; Receptionist is refused (E004). | Medium |
| TC-SEC-01 | HMS-SEC-001 | Passwords are stored as salted hashes Security | Two users created with the same password. | 1. Open users.dat in a text/hex editor. 2. Compare the two users' stored values. | No plaintext password anywhere; each user has a 32-hex-char salt and a 64-hex-char hash; the two hashes and salts differ. | High |
| TC-SEC-02 | HMS-SEC-005 HMS-F-011 | Input fuzzing and overflow resistance Security | Build with AddressSanitizer; baseline copy of data files. | 1. Enter 5,000-character strings in every text field (and send them directly to the web API). 2. Enter %s%n%x, control characters, NUL, Unicode and SQL-like text. 3. Send letters and malformed JSON where numbers are expected. 4. Run the scripted fuzzer (1,000 random inputs). | No crash and no sanitizer error; over-long or illegal input is rejected with E010; data files are byte-identical to the baseline. | High |
| TC-SEC-03 | HMS-SEC-003 HMS-F-062 | Audit log completeness and content Security | Administrator logged in. | 1. Perform: failed login, successful login, patient update, consultation view, backup, denied access. 2. View the audit log filtered by today and by username. 3. Search the log file for passwords and diagnosis text. 4. Look for any edit / delete option for the log. | One entry per action with ISO timestamp, user ID, action, target, outcome; no passwords or clinical text; no edit / delete function; Receptionist cannot open the log. | High |
| TC-SEC-04 | HMS-F-005 | Idle session time-out Functional / Security | Logged in; test clock hook available. | 1. Idle for 9 min 59 s then act. 2. Idle for 10 min 1 s then act. | First action works and resets the timer; second action is refused with E003 and a new login is required. | Medium |
| TC-SEC-05 | HMS-SEC-006 | Owner-only file permissions Security | First run on a clean machine. | 1. List data/, audit.log and backup/ permissions (ls -l / icacls). | Directories 700 and files 600 on Linux; only the current user in the ACL on Windows. | Medium |
| TC-SEC-06 | HMS-SEC-007 | Tamper detection by checksum Security | Valid data files and a backup exist. | 1. Flip one byte in patients.dat. 2. Start HMS and log in as Administrator. | File is not loaded; Administrator sees E040 and a restore-from-backup offer; no crash; an audit entry is written. | Medium |
| TC-PERF-01 | HMS-NF-001 HMS-NF-004 | Search time with 10,000 patients Non-functional (Performance) | Generator script has produced 10,000 patients, 100 doctors, 50,000 appointments; reference machine. | 1. Run 100 timed searches (ID, name fragment, phone). 2. Compute the 95th-percentile time. | At least 95 of 100 searches finish within 2 s; none fails. | High |
| TC-PERF-02 | HMS-NF-002 HMS-NF-003 | Booking and start-up time at full load Non-functional (Performance) | Same data set as TC-PERF-01. | 1. Time 100 book / cancel / reschedule operations. 2. Time 10 cold start-ups to the login prompt. | At least 95 of 100 operations finish within 1 s; every start-up finishes within 5 s. | High |
| TC-USA-01 | HMS-NF-006 | First-time user study Non-functional (Usability) | 5 volunteers who have not used HMS; 30-minute walkthrough given. | 1. Each volunteer registers 2 patients and books 2 appointments in the website, timed. 2. Observe errors; check that every page is reachable from the sidebar and every form has a Cancel button. | At least 18 of 20 tasks (90%) finish within 2 minutes; all pages follow the layout convention; all error messages name field and rule. | Medium |
| TC-PORT-01 | HMS-NF-007 | Build and run on Ubuntu and Windows Non-functional (Portability) | Ubuntu 22.04 with g++ 11; Windows 10/11 with MSYS2 g++ or MSVC 2019. | 1. Build the same commit on both with CMake. 2. Run TC-AUTH-01, TC-PAT-01, TC-APT-01 on both. | Both builds finish without errors or source changes; the three tests pass on both platforms. | Medium |
| TC-MNT-01 | HMS-NF-008 HMS-NF-009 | Coverage, warnings and memory safety Non-functional (Maintainability / Reliability) | Full unit and system suites available. | 1. Build with -Wall -Wextra and run gcov / lcov on unit tests. 2. Run cppcheck and the function-length script. 3. Run the full system suite under Valgrind and under AddressSanitizer. | Zero warnings; service-layer line coverage 70% or more; no function over 50 lines; zero leaks and zero memory errors. | Medium |
| TC-WEB-01 | HMS-F-070 HMS-F-003 | Website, login and role sidebar Functional (UI) | HMS running; users admin01, rec01, doc01. | 1. Open http://localhost:8080. 2. Try /patients without logging in. 3. Log in as each role and compare the sidebar with SRS Table 6.5-1. 4. Reload the page. | Login page first; nothing else reachable; each role sees exactly its pages; reload keeps the session; every page opens without errors (automated: pages.test.tsx, test_api_foundation.cpp). | High |
| TC-WEB-02 | HMS-F-071 | Users, audit log and password pages Functional (UI) | admin01 and rec01 logged in (two browser windows). | 1. Admin creates rec02, then deactivates it. 2. Admin filters the audit log by today and rec01. 3. rec01 changes the password to "abc123", then to a valid one. | User list updates and rec02 cannot log in; the audit log shows only rec01's entries; "abc123" is refused with E010 naming the rule; the valid change is confirmed (automated: test_api_auth.cpp). | Medium |
| TC-WEB-03 | HMS-F-072 HMS-F-015 | Patients page Functional (UI) | rec01 logged in; P000001 Anita Rao, 1990-05-14, 9876543210 exists. | 1. Search "ani" by name. 2. Register Anita Rao again with the same date of birth and phone. 3. Answer Yes in the dialog. 4. Edit the phone of the new patient. 5. As admin01, deactivate the new patient. | Results table with Previous / Next; the duplicate dialog shows P000001; after Yes a new ID is shown; date of birth cannot be edited; status badge becomes Inactive (automated: test_api_patients.cpp). | High |
| TC-WEB-04 | HMS-F-073 | Doctors, appointments and schedule pages Functional (UI) | admin01, rec01, doc01; D001 linked to doc01. | 1. Admin sets D001 hours Monday 09:00–13:00. 2. rec01 books P000001 with D001 next Monday 09:00, then the same slot again. 3. Clicks one of the offered free slots. 4. Reschedules, then cancels that appointment. 5. doc01 opens My schedule. | Hours shown as badges; second booking refused with E030 and 3 slot buttons; one click books; status badges update; doc01 sees only D001 appointments (automated: test_api_appointments.cpp). | High |
| TC-WEB-05 | HMS-F-074 HMS-NF-010 | Consultation, report and backup pages Functional (UI) | doc01 with a Scheduled appointment; rec01; admin01. | 1. doc01 records a consultation and answers No in the patient dialog. 2. Records again and answers Yes. 3. Adds an addendum. 4. rec01 downloads the daily report CSV. 5. admin01 creates a backup and restores it. | After No nothing is saved; after Yes the consultation is saved and the appointment is Completed; the addendum appears under the original; the CSV opens with a header row; restore asks for confirmation (automated: test_api_clinical.cpp, test_api_reports.cpp). | High |
| TC-SEC-07 | HMS-SEC-009 | Local-only server and session tokens Security | HMS running on computer A; a second device B on the same network. | 1. From device B open http://<IP of A>:8080. 2. Call /api/me without a token, with one character of the token changed, and after logout. 3. Log in twice and compare the two tokens. 4. Send a request with the header Host: evil.example, and a login with Origin: http://evil.example. | 1. The connection is refused. 2. Each call returns 401 with E003. 3. The tokens differ and are 64 hexadecimal characters. 4. Both are refused with 403 (automated: test_api_security.cpp, test_api_foundation.cpp). | High |